Live Campus Hub - Test Plan

Project Name: Live Campus Hub

Test plan ID: TP_LiveCampusHub_01

Prepared by: Dulari Kanchana (Quality Assurance)

Date: 09/03/2026

1. Introduction

The live campus hub is a centralised student application that brings together campus information and a reward system to increase student engagement with university life. This document generally focuses on that system meets all functional and non-functional project requirements, manage test process and ensure that system provides reliable and accurate real-time campus information.

2. Test Objectives

The objective of this testing process is to ensure that the developed system aligns with both project requirements and business objectives. The testing process will validate all the system mechanisms and ensure that all the components work as expected under different environments and conditions. Additionally, this process focuses on detecting critical defects before the deployment, validating data accuracy with system security and delivering user-friendly and reliable application.

The key objectives:

- Identify defects early.

- Ensure system security.

- Validate security features.

- Ensure positive user experience.

- Validate accuracy of real-time data.

- Ensure that check-in and reward system work accurately.

- Verify that all functional and non-functional requirements implemented correctly.

3. Scope

| Main features | Specific components | Focus |
| --- | --- | --- |
| Transit and Navigation | - Display arrival and departure schedule - Bus routes - Status (on time, delayed or cancelled) | - Schedule accuracy - Real-time updates |
| Facility and Event Updates | - Facility availability status - Display opening and closing times - Display events with details - Aggregate news and events - Display near real-time data | - Data accuracy - Update frequency - Error handling |
| Campus Clubs Connector | - Display active clubs with details - Connect clubs with students - Join functionality | - Club visibility - Club information accuracy - Join process - User feedback |
| Check-in and Reward System | - Check-in at campus locations - Check-in history - Points calculation - Points reduction - Balance update | - Location verification - Points reduction workflow - Logic validation - Points accuracy |

4. Test Approach

The test approach includes functional testing, non-functional testing, testing tools and test environment. Functional testing mainly focuses on validating core features while non-functional testing focuses on performance, security, reliability, etc. Testing tools will be used for bug tracking, collaboration and test environment will be used for execution to ensure system operates effectively.

4.1 Functional testing

| Type of testing | Description | What it does for our system |
| --- | --- | --- |
| Unit testing | Test individual components and functions | Ensures that each code works correctly on its own before combine with other components. For example, points calculation function. |
| Integration testing | Test interactions between integrated components | Verifies that different parts of our system work together properly. For example, check-in to points calculation to user profile data flows correctly. |
| System testing | Test whole complete and integrated application | Validates that all system features work together like student logging and registering. |
| Acceptance testing | Test with end-users to verify if the system meets business requirements | Confirms that actual student can use the application successfully and it improves their campus experience. |
| Smoke testing | Quick test to verify that critical functions work correctly after a new build | Prevents wasting time on new build if core features like login, register and check-in fails. |
| Regression testing | Re-test and re-run the code after bug fix to ensure that existing features works | Ensures that previous modifications haven’t affected on working functionalities. |
| Sanity testing | Test after changes to verify code works as expected | Confirms a specific bug fix solved the problem without testing the entire application |

4.2 Non-functional testing

| Type of testing | Description | What it does for our system |
| --- | --- | --- |
| Performance testing | Test speed, responsiveness and stability under different conditions | Ensures that application loads quickly, handle multiple users without slowing down and core features work instantly. |
| Security testing | Verifies data protection, access control and prevents potential threats | Protects sensitive data, prevents unauthorized access, maintain system integrity and work against cyber-attacks like SQL injection. |
| Reliability testing | Test to verify that system consistently work without fail | Builds users trust by ensuring the application is a reliable source and always accurate. For example, points never disappear after refresh the application. |
| Usability testing | Test to ensure that system is user-friendly and intuitive for end-users | Ensures that users can figure out how features like check-in works and get notified easily without any confusion |
| Data integrity testing | Test that data remains accurate, reliable, and consistent | Ensures that no data is lost, duplicated or changed incorrectly. |
| Compatibility testing | Test to ensure that system works across different environments | Ensures that users can easily use the application through different kind of phone models, browsers and devices. |
| Availability testing | Test system’s accessibility | Confirms that users can access to the system whenever they need campus information. |

4.3 Testing tools

| Category | Tool |
| --- | --- |
| Test management | Google sheets |
| Defect tracking | Jira |
| Security testing | OWASP ZAP / Burp Suite |
| API testing | Postman |
| Performance testing | JMeter |

4.4 Test environment

| Component | Specification |
| --- | --- |
| Database | phpMyAdmin |
| Devices | Mobile, tablet, desktop |
| Browsers | Chrome, Firefox, safari |
| Network | Campus Wi-Fi, mobile |

5. Roles and responsibilities

| Role | Name | Responsibilities |
| --- | --- | --- |
| Project Manager | Nithira Dinujaya | - Provide project requirements - Prioritize defects - Approve test plan - Manages timeline and resources |
| Business Analyst | Nithira Dinujaya | - Clarify requirements - Review test cases - Validates that feature meets business needs |
| Front-end developer | Buwaneka Wijewardena | - Fix UI/UX related defects - Ensure responsive design - Perform unit testing for front-end components - Verify browser compatibility |
| Back-end developer | Sasara Pamudi | - Fix server-side logic defects - Support API and database testing - Assist with security testing - Perform unit testing for back-end functions |
| Database manager | Hashen Charuka | - Provides test database access - Assist in data integrity testing - Helps with data setup |
| Quality Assurance | Dulari Kanchana | - Create test plan - Manage defect tracking - Write and execute test cases - Report test status and defects |

6. Test deliverables

| Deliverable | Description | Due date |
| --- | --- | --- |
| Test plan | Detailed document outlining testing scope, schedule and risks. | Beginning of project |
| Test cases | Step-by-step instructions to test each feature | Before test execution |
| Test data | Input sample data used for testing | Before test execution |
| RTM | Map project requirements and test cases | Throughout the project |
| Defect report | Documentation of bugs and issues found during execution | During testing |
| Test execution report | Updates of test progress | Weekly |
| Test summary report | Final report summarizing test analysis and test coverage | End of testing |
| Test closure report | Report outlining overall test results and status of defects | End of project |

7. Risk analysis

| Risk Id | Description | Probability | Impact | Mitigation plan |
| --- | --- | --- | --- | --- |
| R01 | Unclear requirements | Medium | High | Stick to the Requirement review document and get clarifications early. |
| R02 | Delayed development | Medium | High | Maintain a clear documentation with deadlines. |
| R03 | Unauthorized access | Low | High | Test authentication and try to access other users’ profile. |
| R04 | Late test items delivery | Medium | High | Without waiting start testing small parts while developers coding. |
| R05 | Points manipulation | Medium | High | Verify all calculation and test with OWASP ZAP. |
| R06 | Limited QA resources | High | High | Focus on critical features and use efficient process. |
| R07 | Campus data access issues | Medium | High | Manually collect data and document data sources. |
| R08 | Test environment unavailable | Medium | Medium | Start setup environment early. |
| R09 | Limited team resources | High | High | Focus on core features and divide work. |

8. Approvals

| Role | Status | Date |
| --- | --- | --- |
| Project Manager | Approved | 12/04/2026 |
| Business Analyst | Approved | 12/04/2026 |
| Front-end developer | Approved | 10/04/2026 |
| Back-end developer | Approved | 14/04/2026 |
| Database Manager | Approved | 11/04/2026 |