Live Campus Hub – Test Summary Report

Project Name: Live Campus Hub

Date: 25/05/2026

Prepared By: QA Tester

Approved By: Project Manager

1. Executive Summary

This report summarizes the testing activities conducted for the Live Campus Hub project during Sprint 2. The purpose of testing was to verify the functionality, usability, security, validation handling, API responses, data persistence, and overall system stability and reliability of the application.

Testing focused mainly on critical modules and core user flows due to sprint time limitations.

2. Testing Scope

2.1. Modules Tested

- Student & Staff Login Page

- Student Registration Page

- Facility & Event Update

- Transit & Navigation

- Club Hub

- Check-in & Rewards System

- User Profiles & Authentication

- Staff Dashboard

- Data Management & Security

- Reliability & Availability

- Chatbot

- API Testing

- UI Testing

2.2 Out of Scope / Deferred Items

| Category | Deferred | Blocked / Not Implemented | Reason |
| --- | --- | --- | --- |
| Check-in & Rewards System | 1 | 15 | Feature not implemented |
| Session Timeout & HTTPS | 4 | 2 | Not configured |
| Club Hub Activities & Details | 6 | 5 | Time limitation |
| Advanced Security Features | 5 | 3 | Postponed |
| Others | 3 | 8 | Pending development |
| Total | 17 | 32 | - |

3. Types of Testing Performed

- Functional Testing

- UI Testing

- API Testing

- Negative Testing

- Validation Testing

- Smoke Testing

- Regression Testing

- Security-related basic testing

4. Test Execution Summary

| Description | Total test Cases | Executed | Passed | Failed | Blocked |
| --- | --- | --- | --- | --- | --- |
| Login (Student & Staff) | 47 | 35 | 33 | 1 | 0 |
| Registration | 15 | 15 | 0 | 1 | 14 |
| Facility & Event Update | 12 | 10 | 6 | 4 | 0 |
| Transit & Navigation | 14 | 13 | 12 | 1 | 0 |
| Club Hub | 15 | 9 | 2 | 6 | 1 |
| Check-in & Rewards System | 18 | 17 | 0 | 2 | 15 |
| User Profiles & Authentication | 10 | 10 | 2 | 4 | 4 |
| Staff Dashboard | 36 | 36 | 12 | 11 | 13 |
| Data Management & Security | 11 | 10 | 6 | 2 | 2 |
| Reliability & Availability | 7 | 6 | 5 | 0 | 1 |
| Chatbot | 10 | 10 | 2 | 8 | 0 |
| Total | 195 | 171 | 80 | 40 | 50 |

5. Defect Summary

| Severity | Total Defects | Open | Closed |
| --- | --- | --- | --- |
| Critical | 13 | 10 | 3 |
| High | 23 | 21 | 2 |
| Medium | 17 | 11 | 6 |
| Low | 3 | 2 | 1 |
| Total | 56 | 44 | 12 |

  - Major Defects Identified

- Security and data exposure vulnerabilities.

- Student and staff login APIs returned incorrect HTTP status codes for invalid requests.

- Some pages required manual refresh to display updated data.

- Several core modules remained blocked due to frontend issues.

- Session expiration and inactivity handling were not implemeneted.

- Some validation messages for required fields were missing.

- Functional and integration failures

6. Risks and Limitations

- Several modules were still under development during testing.

- Backend API instability caused multiple blocked test cases.

- Some features such as Check-in & Rewards were not fully implemented.

- Limited sprint duration reduced regression testing coverage.

- Frequent backend and database changes affected test consistency.

7. QA  Assessment

Core functionalities of the Live Campus Hub system were tested and major business requirements were verified successfully. Essential features such as user login and basic security operated as expected while several high severity defects were identified and reported. A few must-have and non-critical areas were deferred due to sprint time limitations and a significant number of test cases were blocked due to incomplete implementation.

8. Conclusion

Testing activities for the Live Campus Hub project were completed for the planned sprint project scope. Core features were validated successfully, and identified defects were documented and communicated to the development team for further action.